## Slide 1
OVPM Co-Design Toolkit · Tool 73 of 133
Method canvas for co-design
Risk register & risk management matrix
What this tool produces · A categorized matrix that lists potential adverse events, scores their probability and severity, and explicitly assigns the mitigation responsibility to the public partner, private partner, or both.
G2 · Proof of Fit
G4 · Proof of Sustainability
Dimensions
Economic
Regulation
With simplexity

## Slide 2
TOOL 73 · FACILITATOR PREPARATION
Preparing the workshop · Risk register & risk management matrix
G2 · Proof of Fit
Why this tool matters
Transforming the fear of the unknown into a shared, rationalized cartography of vulnerabilities, acknowledging that while we cannot control the future, collective preparation is a public good.
Evidence we produce
A categorized matrix that lists potential adverse events, scores their probability and severity, and explicitly assigns the mitigation responsibility to the public partner, private partner, or both.
Duration & Material
Duration · 1 to 2 weeks for data gathering; 1-day expert workshop to score and allocate Material · Past project data, risk categorization templates, probability/severity scoring grids
Reference case
In large-scale infrastructure investments evaluated by the European Commission, building a qualitative risk matrix enabled project promoters to foresee "catastrophic" variables like construction cost overruns or demand shortfalls, leading to targeted mitigation measures before finalizing the financial model. Similarly, the EBRD advises using risk matrices in public-private partnerships to effectively assign responsibilities, such as placing land acquisition risks on the publ…
Suggested agenda · Brief (10 min) › Method walk-through (15 min) › Animation canvas (60–90 min) › Harvest (20 min)
With simplexity

## Slide 3
TOOL 73 · ANIMATION CANVAS · RISK REGISTER & RISK MANAGEMENT MATRIX
Risk register · likelihood × impact
Duration
1 to 2 weeks for data gathering; 1-day expert workshop…
Heatmap
Likelihood →
Impact ↑
Top 8 risks
R1
R2
R3
R4
R5
R6
R7
R8
With simplexity

## Slide 4
TOOL 73 · HARVEST
Harvesting our learnings
After running the canvas, capture three layers of insight.
Stand-out signals, surprising stories, ideas to remember
Concrete adaptations to our context, our team, our constraints
Skills, allies, resources, decisions still to secure
What inspires me
How to apply it here
What we need to be autonomous
Each participant fills a copy. Then debrief together to surface patterns and next steps.
With simplexity